Meeting Agenda: Setomatic Operator AI — Weekly Sync

Date: Tuesday, July 1, 2026

1. Project Update: Escalation Workflow, Live Notifications & Demo Readiness

Since our last sync, we moved the Operator Agent from prototype routing into a production-style escalation path aligned with Gregg’s rules: troubleshoot first, blast-radius confirmation, and dispatch only after the operator confirms failure. We integrated live Twilio SMS and Mandrill email alerts, hardened PCI controls for chat and escalation channels, and added automated regression tests plus full project documentation for QA and portal integration.

2. Feature Breakdown: What We Built Since June 23

Gregg Multi-Turn Outage & Escalation Workflow

What we did:
Implemented the full LangGraph path for hardware and store-down scenarios: blast-radius question → knowledge-base troubleshooting → “Did this resolve?” → escalation only on failure. Stabilized session state so TC1 (single machine, resolved) and TC2 (store-wide outage, still down) work in the same conversation without restarting the workflow or sending false alerts.

Why we did it:
Gregg required that operators receive KB steps before on-call dispatch, and that the system distinguish one machine vs entire laundromat. This prevents premature escalations and matches the acceptance scenarios we agreed for demo and UAT.

Live Emergency Escalation Pipeline (Email + SMS)

What we did:
Connected the escalation node to Mandrill (HTML email with operator contact fields and full conversation transcript) and Twilio SMS (ticket ID and summary to the Director of Support). Escalation is feature-flagged via environment variables for safe local testing vs live dispatch.

Why we did it:
Operators need human follow-up when automated troubleshooting fails. Live channels replace simulated notifications so support receives real tickets with context during demo and QA.

PCI-DSS Controls for Chat & Escalations

What we did:
Added centralized input sanitization to mask payment card numbers before messages reach the LLM, logs, or session memory; extended masking to escalation email and SMS summaries; and added a static guardrail that refuses CVV, CVC, and track-data requests without calling external APIs.

Why we did it:
Gregg asked that we always follow PCI DSS. Operators must not paste full PAN or card verification data into chat. Masking and refusal reduce exposure in AI context, escalation payloads, and support inboxes.

Automated Testing, Intent Matrix & Integration Readiness

What we did:
Added automated TC1/TC2 outage tests (mocked router/RAG for deterministic CI), PCI security tests, and documented Brandon’s 29-row Intent Matrix mapped to router intents. Published API contract (POST /api/v1/agent/chat), runbooks, and phased roadmap for React QA and .NET Super Admin integration.

Why we did it:
Regression tests protect the escalation workflow as routing changes. Documentation and Swagger give Shivansh’s React QA widget and the Setomatic portal team a single integration target without depending on the Streamlit demo.

3. Live Demo Plan (Today — ~15 minutes)

- TC1: Washer won’t start → one machine → resolved → no escalation.

- TC2: Same session → entire store down → troubleshoot → still offline → live email + SMS with ticket.

- Swagger: POST /api/v1/agent/chat with operator_id, session_id, and contact fields.

- Optional: PCI smoke — test card masked; CVV request refused.

4. What We Need from Setomatic (Decisions & Resources)

| Ask | Owner | Needed for |
| --- | --- | --- |
| Sign-off on escalation email HTML template | Brandon | Production notifications |
| Confirm per-intent Email vs SMS vs both (Intent Matrix) | Brandon / Gregg | Phase 2 routing |
| Beta refund API availability & swagger | Backend team | Live refund tools (USE_MOCK_REFUNDS=false) |
| Web chat widget timeline + auth model (operator_id, JWT/API key) | Backend / portal | .NET Super Admin integration |
| React QA widget status & API base URL | Shivansh | UAT against :8000 |
| Production escalation recipients confirmed | Gregg / Brandon | Live demo (ESCALATION_EMAIL, ESCALATION_SMS_TO) |

5. Next Steps (Post-Call)

- Phase 1: Wire operator_id into Setomatic tool APIs; HTTP integration tests.

- Phase 2: Intent Matrix escalation channels (SMS-only for entire store down); portal auth.

- Phase 3 (Chetu): Container deploy, durable session store, production hosting.